SithwareDevelopers

Food Log App

Test Plan

Date: 10/13/25

Italicized text is to be replaced with your content; Do not leave text italicized.

Table of Contents

INTRODUCTION	3

1.1	Objectives	3

1.2	Team Members	3

2	SCOPE	3

3	ASSUMPTIONS / RISKS	4

3.1	Assumptions	4

3.2	Risks	4

4	TEST APPROACH	4

4.1	Test Automation	4

5	TEST ENVIRONMENT	5

6	MILESTONES / DELIVERABLES	5

6.1	Test Schedule	5

6.2	Deliverables	5

Introduction

The Test Plan has been created to communicate the test approach to team members. It includes the objectives, scope, schedule, risks and approach.  This document will clearly identify what the test deliverables will be and what is deemed in and out of scope.

## Objectives

The objective of this app is to help individuals with food allergies easily identify safe foods and track what they’re consuming. While anyone can use this app, it primarily focuses on supporting people with specific ingredient allergies.

Sprint 1 of the project will deliver list features and why these features are the focus of this sprint.

## Team Members

| Resource Name | Role (examples are given below) |
| --- | --- |
| Mary Adeeko | Developer/Tester |
| Ian Morrissey | Project Manager / Tester |
| Prapti Pyakurel | UI Designer/Tester |
| Oyindamola Bade-Ojo | Developer/Tester |
| Ruby Estrada | UI Designer/Developer |

- Scope

The initial sprint will include ‘must have’ requirements. These and any other requirements that get included must all be tested.

The following sections indicate what is tested during each sprint.  The scope of testing is determined at the beginning of the current sprint.

At the end of Sprint 1, a user must be able to:

- List the things a user can do with the system.  These should be taken from the requirements doc (with the correct User Story ID).

Mention other kinds of testing that will be conducted (e.g. security).

- Users must be able to create an account, access the 4 different tabs on the bottom, log their symptoms, and log their meal.

- For testing, we will create accounts just to test out the app and make sure everything works as it should. We will test making a new password. An email should be sent to the user’s account to confirm they are making this change and not someone else. This will help with testing security.

At the end of Sprint 2, a user must be able to:

- List the things a user can do with the system.  These should be taken from the requirements doc (with the correct User Story ID).

Mention other kinds of testing that will be conducted (e.g. security).

- Users will be able to log their meals.

- Users will be able to log their symptoms.

- For testing, we will try logging symptoms and meals. The user should be able to edit or delete the meals or symptoms logged.

At the end of Sprint 3, a user must be able to:

- List the things a user can do with the system.  These should be taken from the requirements doc (with the correct User Story ID).

-User will be able to make a new account.

-User will be able to view the calendar.

- Users will be able to receive notification reminders to log meals or symptoms.

- User will see a confirmation pop-up after successfully saving a meal or symptom entry

Mention other kinds of testing that will be conducted (e.g. security).

Assumptions / Risks

## Assumptions

- If the log in page does not work for the user, this could result in the user not being able to log in and use the app.

- If the barcode scanner page does not work for the user, this could result in the user not being able to scan products and receive information about it.

- If there is a missing field on any of the pages, the program will not work.

## Risks

The following risks have been identified and the appropriate action identified to mitigate their impact on the project.  The impact (or severity) of the risk is based on how the project would be affected if the risk was triggered.  The trigger is what milestone or event would cause the risk to become an issue to be dealt with.

| # | Risk | Impact | Trigger | Mitigation Plan |
| --- | --- | --- | --- | --- |
| 1 | Scope Creep – as testers become more familiar with the tool, they will want more functionality | High | Delays in implementation date | Each iteration, functionality will be closely monitored. Priorities will be set and discussed by stakeholders. Since the driver is functionality and not time, it may be necessary to push the date out. |
| 2 | Weekly delivery is not possible because the developer works off site | Medium | Product did not get delivered on schedule |  |
| 3 |  |  |  |  |
| 4 |  |  |  |  |
| 5 |  |  |  |  |

- Test Approach

The project is using an agile approach, with 3-week sprints. Mention how you will conduct testing during the sprint in terms of the techniques you plan to do and when.  Add a new subsection for each sprint.

Sprint 1

Two times a week, we will test different parts of the app to see what is working and what is not working. Spending a few days a week on different features will help with making sure we do not spend too much on one feature while still having enough time to fix it if there are any issues.

Sprint 2

What we did for Sprint 1 will be similar for Sprint 2. Spending a certain number of days on each feature to make sure we do not spend too much or too little time on one thing.

Sprint 3

Like the previous sprint, we tested piece by piece of code to see what the issues are. Doing this has been beneficial because we are able to see mistakes and fix them without getting overwhelmed by the number of files. We are able to pinpoint exactly what the issue is.

## Test Automation

Discuss the role of automated testing and how you plan to conduct any (including tools).

## Test Cases (Black Box)

### Feature 1 (Name this based on the name in your Req doc)

Have a table for the test cases needed to test the User Story

| Test Case ID | Description | Requirements Trace | Directions | Expected Output |
| --- | --- | --- | --- | --- |
| TC-001 | UI Accessibility through the WWW. | List the user story/stories this is linked to | - Open a web browser and go to the address of the RRS. | The home page for the RRS should be displayed. |

### Feature n (Name this based on the name in your Req doc )

Have a table for the test cases needed to test the User Story.  A sample is below

| Test Case ID | Description | Requirements Trace | Directions | Expected Output |
| --- | --- | --- | --- | --- |
| TC-101 | Prepare to request a reservation at a restaurant. | RES-002 RES-003 RES-005 RES-006 | - Execute TCB-004. | All fields necessary to fill in the data specified in the directions are present. |
| TC-102 | Request a reservation at a restaurant. | RES-001 | - Execute TC-101. - Click “Continue” button. - Click “Make Reservation!” button. | A table reservation confirmation page should be displayed. Otherwise, a page should be displayed saying that the reservation could not be made. |
| TC-103 | Cancel a previous reservation. | RES-007 | - Successfully make a reservation using TC-102. - Click “Return to Restaurant” button. - Click “Modify / Cancel Existing Reservation” button. - Enter confirmation number received from TC-003 in the “Reservation Confirmation Number” text box. - Enter the email address used in TC-003 in the “Email Address” text box. - Click “Modify/Cancel Reservation” button. - Click “Cancel Reservation” button. | A reservation cancellation confirmation page should be displayed. |

## Test Cases (White Box)

3.3.1..n Name by Feature (like above)

Organize the test cases using the table below.  Be sure to have a directory in your repository for your test suite that follows a naming scheme that matches the items in the table below.

Like section 3.2, you will add to the table as you progress through each sprint.

| Test Case ID | Description | Directions/Goals | Expected Output |
| --- | --- | --- | --- |
| TC-1001 | Create an account | User will create their account by entering their first name, last name, age, and email. They will then create and enter a username, password and retype the password. They can then create their account and log in. | Should load the account creation page without errors. Should also allow for the creation of accounts without errors. |
| TC-1002 | Ask the AI Chat Bot for advice | User enters question/ ask for advice from AI chat bot | AI should respond to help and guide the user by providing answers, suggestion, or advice in a natural conversation |
| TC-1003 | Logging into an account | User will enter email and password and gain access to their account. | Should load directly into the home page after the user has logged in with password and email. |
| TC-1004 | Find meals logged from 3 days ago | User will navigate to history tab and find previously logged meals | Should be able to view and find meals from a specific date through the history tab |
| TC-1005 | Change display in settings | User will navigate to settings tab and change the display of the app | Should be able to switch between a regular and color-blind friendly display |
| TC-1006 | Log Symptoms | User will select a meal to log symptoms on, describe symptoms they are experiencing, select emoji of mood they had, slide to their symptom severity, add any additional notes, and select Save Symptoms. | Should be able to save information and be shown in calendar history under Logged Symptoms and Mood & Severity. |
| TC-1007 | Log Your Meal | User will select the date and time of when meal was consumed, enter the meal name, enter ingredients of the meal, write estimated calories, check boxes of potential allergens, and click Save Meal button. | Should be able to save information and be shown in calendar history under Meal Name & Ingredients. |
| TC-1008 | Welcome view | User will see welcome view page when they open the app without an account. | Should load the welcome view page if the user opens the app and they are not logged in. |
| TC-1009 | Barcode Scanner | User can scan a product and receive information about it. | Should output info about scanned products such as calories, ingredients, and anything else. |
| TC-1010 | Notification Trigger Function | Inspect notification scheduling code. Verify function correctly schedules alarms based on user input. | Function returns success and saves notification to local storage / device scheduler. |
| TC-1011 | Confirmation Pop-Up Trigger | Inspect the function that handles meal submission. Confirm the “mealSaved = true” state triggers the pop-up component. | Pop-up component renders when the success flag is true. |

- Test Environment

For example, a new server is required for the web server, the application and the database.

- Test Schedule

| Task Name (sample is below, focus on spring 1 to start) | Start | Finish | Effort | Comments |
| --- | --- | --- | --- | --- |
| Test Planning |  |  |  |  |
| Review Requirements documents |  |  |  |  |
| Create initial test estimates |  |  |  |  |
| Learn new test resources |  |  |  |  |
| First deploy to QA test environment |  |  |  |  |
| Functional testing – Sprint 1 |  |  |  |  |
| Iteration 2 deploy to QA test environment |  |  |  |  |
| Functional testing – Sprint 2 |  |  |  |  |
| System testing |  |  |  |  |
| Regression testing |  |  |  |  |
| Usability Testing |  |  |  |  |
| Resolution of final defects and final build testing |  |  |  |  |
| Deploy to Staging environment |  |  |  |  |
| Performance testing |  |  |  |  |
| Release to Production |  |  |  |  |